## Slide 1: Group 3: GAI for Education
Bi-weekly Update
Michael Soebroto, Mohnish Sai Prasad, Rithesh Kumar

## Slide 2: Project Background
Problem: There a large amount of course material out there and it is time consuming to go through. Students often have a very short attention-span for tasks like these which causes inefficient learning.
Goal: Condense learning material into shortened content in order to improve the learning experience.
Solution: We aim to create a tool that turns a collection of video lectures and reading material into a more consumable format.

## Slide 3: Project Status
Current status
On track with the timeline
Changes from last time
From the feedback given on the proposal, did more research on evaluation methods and available datasets
Build a base pipeline and tried using the benchmark model to test it
Plan for next cycle
Train other models to suit more for summarisation in the education domain.

## Slide 4: Individual Status
Team Member | What I did in the last two weeks
Michael | Worked on Project Proposal and looked into evaluation methods we can use for the project Looked into G-Eval and SummEval for evaluating our results
Mohnish | Worked on the proposal and looked into available datasets Found 2 datasets for video summarization with 98 and 25 videos respectively and both datasets have user annotated summaries
Rithesh | Built a base pipeline and played around with using the benchmark (ChatGPT) Researched on what models we can use

## Slide 5: Overall Schedule
Project Progress (Milestones Achieved)
Polished up the plans for the project flow
Baseline Model for Text Summarization
Found more datasets for training/testing and evaluation methods
Updated Timeline
Weeks 3-4: Building the flow and using zero-shot learning to make the benchmark.
Weeks 5-7: Building and fine-tuning models to fit the problem, involving testing and comparing with the baseline performance.
Week 8: Testing and fixing the entire workflow.
Week 9: (Buffer) Improvements / extra features
Week 10: Final touches and presentation

## Slide 6: Interesting Findings
Evaluation Methods
  Evaluation metrics such as Rouge and BertScore are used often in these cases, but they don’t correlate well with the actual quality of the summaries
  G-Eval - A newer GPT-4 based evaluation framework for measuring the quality of NLG tasks
  SummEval - Provides a toolkit for evaluating summarization systems
Dataset
  Found EDUVSUM dataset which contains a total of 98 educational videos (with subtitles) from three popular e-learning platforms: Edx,YouTube, and TIB AV-Portal that cover the following topics: crash course on history of science and engineering, computer science, python and web programming, machine learning and computer vision, Internet of things (IoT), and software engineering.
  Each video has ground truth values annotated by a user with an academic background in computer science
Models
  Benchmark - GPT-3.5, GPT-4, Bard
  Models for few shot learning - VertexAI, TG-GAN, BERTSUM, MPT-7b-instruct
  GPT-3.5 cannot be used to generate summary for documents with > 4k words.
Notes: Stuff to note:
Experimental results
New model architectures
Insights into data
Graphs and statistics
Annotation/labeling insights
Any finding that is worth sharing with class
Should have some new content every week
Any challenges or questions

## Slide 7: Thank You